MURESSONS GLOBAL

Sim Switchboard — Implementation Plan

Settings-resolution unification + seven role-aware improvements, delivered without breaking simulation logic

Builds on: Architecture & Settings-Resolution Review  +  Role-by-Role Authority Note

Prepared for: Jose  ·  13 July 2026  ·  Engineering plan of record (draft)

# Contents

# 1. Scope & Consolidated Backlog

This plan implements every improvement from the two prior documents as one coherent programme. The role-note improvements (I1–I7) and the review's conflict fixes (C1–C6) overlap; they are consolidated into five workstreams so nothing is built twice and dependencies are explicit.

| Item | What | Workstream | Phase |
| --- | --- | --- | --- |
| C6 | Disambiguate the overloaded simulation_mode field | A · Resolution core | 1 |
| C2 | Seed effective settings into session active_event_flags | A · Resolution core | 1 |
| I3 | One role-scoped effective-settings read endpoint | B · Read API | 1–2 |
| I1 | Switchboard effective-settings panel (global vs override vs provisioned) | C · Visibility | 2 |
| I2 | Scoped read-only Switchboard view for lead_facilitator | C · Visibility | 2 |
| I7 | BU-scope source indicator | C · Visibility | 2 |
| C1/C4/I4 | Provisioning inherits global default (paradigm/BU) | D · Provisioning | 2 |
| C3 | Surface which cohorts have overridden globals | C · Visibility | 2 |
| I5 | god_mode config-write attribution (reason + operator) | E · Governance | 1 |
| C5/I6 | Reconcile side-track pool semantics + audit lead bypass | E · Governance | 3 |

### Definition of done (applies to every item)

- Behaviour for existing, un-overridden cohorts is byte-identical to today (verified by a golden-master round-replay test).

- No change to option impacts, fee schedules, VaR, terminal valuation, round flow, or player-facing slots.

- Every new cross-layer invariant is pinned by a drift/consistency test in the repo's existing tripwire style (test_role_hierarchy_sync.py, shockwave-catalog.test.js).

- Ships behind a feature flag where user-visible; flags default OFF until the workstream's gate passes.

# 2. Architectural Foundation

One rule underpins everything: one resolver, one reader, seeded at the boundary. All configuration reads resolve through get_effective_settings(session_id) (admin_shared.py:286); the engine keeps reading active_event_flags but we guarantee those flags were seeded from the resolver. This removes the propagation gap (C2) and makes the override layer real without touching the math.

### Current vs. target read path

- Today: Switchboard → _god_mode_settings  ·  engine → active_event_flags.get(k, HARDCODED)  ·  cohort record → session at join (three disconnected paths).

- Target: Switchboard/override/cohort → get_effective_settings(sid) → seed active_event_flags → engine (one path, unchanged final reader).

# 3. Workstream A — Settings-Resolution Core (Phase 1)

The foundation. Nothing user-visible; correctness only. Two items: C6 (field disambiguation) and C2 (seed step). Ship these first — B, C and D depend on them.

## 3.1 C6 — Disambiguate simulation_mode

Problem: simulation_mode means the climate branch on the Switchboard ({advanced_climate, standard}) but single-BU scope in the session/cohort layer ({single_bu, …}), while the climate branch also lives in decision_paradigm. Fix: give the climate branch its own field and keep simulation_mode for scope only, behind a read shim.

### Steps

- Introduce climate_paradigm as the canonical climate-branch key in _god_mode_settings and COHORT_OVERRIDABLE_KEYS, value ∈ {standard, advanced_climate}. Keep simulation_mode strictly ∈ {conglomerate, single_bu}.

- Add a compatibility shim in get_effective_settings: if climate_paradigm is absent but legacy simulation_mode == 'advanced_climate' is present, derive climate_paradigm='advanced_climate' and normalise simulation_mode. Reads never see the ambiguous value.

- Dual-write for one release: patch_global_settings and patch_cohort_settings write both keys so older readers keep working; the Switchboard payload maps its toggle to climate_paradigm.

- Point every reader at the new field: the join path (router.py:481–520) derives decision_paradigm from climate_paradigm; engine gates (engine.py:3008/3219) already switch on decision_paradigm so they are unaffected once the join path is correct.

- Add the tripwire (§7): a test asserting no code path reads simulation_mode for a climate decision and that the two keys never disagree after dual-write.

### Files touched

| File | Symbol | Change |
| --- | --- | --- |
| admin_shared.py | :199 _god_mode_settings | Add climate_paradigm default "standard"; keep simulation_mode as scope |
| admin_shared.py | :250 COHORT_OVERRIDABLE_KEYS | Add climate_paradigm to allow-list |
| admin_shared.py | :286 get_effective_settings | Add legacy→canonical shim (normalise on read) |
| admin_router.py | :598 patch_global_settings | Dual-write climate_paradigm + simulation_mode; validate enums |
| router.py | :481–520 join path | Derive decision_paradigm from climate_paradigm |
| SimulationSwitchboard.js | :346 handleApply | Send climate_paradigm; keep simulation_mode for single-BU only |

Effort: M (2–3 dev-days)   Risk: Low — additive + shim; golden-master guards math   Depends on: —

## 3.2 C2 — Seed effective settings into the session

Problem: the engine reads active_event_flags with hard-coded fallbacks; nothing copies global/override values in, so slider and override changes can be inert. Fix: seed once at the two boundaries where session state is (re)built.

### Steps

- Add seed_effective_flags(session_id, flags) -> flags in admin_shared.py: pull the climate keys (global_carbon_fee, market_hostility_index, scope_3_threshold, climate_paradigm) from get_effective_settings(session_id) and write them into the flags dict, without overwriting round-computed keys.

- Call it at session creation: in database.create_session where flags is assembled (before res_gs at database.py:406).

- Call it at each round-apply: immediately before post_tick(...) (router.py:1569 and admin_router.py:2563), seeding new_global['active_event_flags'] so a mid-run global/override change takes effect from the next round — matching the UI's implied semantics.

- Leave engine.py untouched — it still reads active_event_flags.get(k, DEFAULT); the default now only fires if a session predates the seed (safe).

- Instrument before trusting: log when a seed value differs from the hard-coded default, to confirm in staging that the previous path was indeed inert before removing any fallback (per the review's C2 caveat).

### Files touched

| File | Symbol | Change |
| --- | --- | --- |
| admin_shared.py | new seed_effective_flags() | Resolver→flags seeding helper (climate keys only) |
| database.py | :406 create_session | Seed flags at session birth |
| router.py | :1569 (pre post_tick) | Seed new_global flags each round-apply |
| admin_router.py | :2563 (pre post_tick) | Same seed on the admin advance path |

Effort: M (2–3 dev-days)   Risk: Medium — touches the round-apply path; gated by golden-master + new override test   Depends on: C6 (uses climate_paradigm)

# 4. Workstream B — Unified Role-Scoped Read API (I3)

Problem: reads are split across /god/settings (full hidden params, super_admin) and /scaffolding-status (subset, facilitators), plus /global-settings?session_id. Fix: one endpoint returning a role-filtered projection of the effective settings, with the old routes kept as thin shims.

### Steps

- Add GET /api/admin/effective-settings?session_id= returning get_effective_settings(session_id) filtered by a per-role key allow-list (VISIBLE_KEYS_BY_ROLE) plus per-key provenance: {value, source: global|cohort_override|provisioned, overridden: bool}.

- Define VISIBLE_KEYS_BY_ROLE in admin_shared.py: super_admin/god_mode → all; lead_facilitator → the 4 climate keys + freeze + scaffolding subset; facilitator → scaffolding subset; project_admin → provisioning keys; player projection stays on the existing player-safe path.

- Reimplement /god/settings and /scaffolding-status as thin wrappers over the new resolver (same response shape) so no existing consumer breaks; mark them deprecated in the OpenAPI summary.

- Guard with require_facilitator (any authenticated role) but let the allow-list — not the guard — decide what each role sees; ownership-scope the session_id for non-admins via owns_session.

### Files touched

| File | Symbol | Change |
| --- | --- | --- |
| admin_shared.py | new VISIBLE_KEYS_BY_ROLE, project_effective() | Role→key allow-list + provenance projector |
| admin_router.py | new GET /effective-settings | Unified read endpoint (role-filtered) |
| admin_router.py | :6868 /god/settings, :783 /scaffolding-status | Reimplement as shims over projector |
| frontend api layer | read hooks | Point new panels at /effective-settings |

Effort: M (3–4 dev-days)   Risk: Low — additive; shims preserve old contracts   Depends on: C2 (needs seeded/resolved values), C6

# 5. Workstream C — Visibility Surfaces (Phase 2)

Read-only UI additions that realign visibility with authority. All consume Workstream B; none change authz.

## 5.1 I1 + C3 — Effective-settings panel on the Switchboard

### Steps

- Add a <CohortSettingsMatrix> section under the Switchboard: one row per live cohort, columns for each climate key showing global value, effective value, and an "override" / "provisioned" badge with the author role (from _audit).

- Data source: GET /effective-settings per session (or a new GET /effective-settings/summary that returns all owned cohorts in one call to avoid N requests).

- Highlight divergence: any cohort whose effective climate keys differ from global is flagged — this is the concrete fix for C3's governance blind spot (super_admin can finally see shadowed cohorts).

- Read-only; no write controls here. Slot: it lives in the existing Switchboard tab as a new card (respects the single-slot rule — a card within the tab, not a new always-visible panel).

| File | Symbol | Change |
| --- | --- | --- |
| SimulationSwitchboard.js | new CohortSettingsMatrix | Read-only per-cohort effective-vs-global card |
| admin_router.py | new GET /effective-settings/summary | Batch projection for owned cohorts |

Effort: S–M (2–3 dev-days)   Risk: Low — read-only   Depends on: B (I3)

## 5.2 I2 — Scoped read-only Switchboard for lead_facilitator

### Steps

- Add a sim_switchboard_scoped sidebar entry with requiredRole: 'lead_facilitator' (mirror the requiredRole pattern already used for materiality at sidebarConfig.js:153). Keep the full sim_switchboard tab super_admin-only.

- Render the visualiser read-only, filtered to the lead's owned cohorts (via owns_session), with edit affordances ONLY on the four keys they already control through PATCH /cohort-settings — no new backend permission is introduced.

- Update the tab's tooltip to describe exactly what it renders for a lead (per the repo's sidebar-tooltip convention in CLAUDE.md) and add both tab ids to the get_allowed_tabs lead set.

| File | Symbol | Change |
| --- | --- | --- |
| sidebarConfig.js | :54 engine section | Add sim_switchboard_scoped, requiredRole lead_facilitator |
| admin_shared.py | :81 ROLE_ALLOWED_TABS['lead_facilitator'] | Add scoped tab id |
| god-mode/page.js | tab router | Render scoped read-only Switchboard for leads |

Effort: M (3–4 dev-days)   Risk: Low — reuses existing write API + ownership guard   Depends on: B, and C6 for correct labels

## 5.3 I7 — BU-scope source indicator

- In the effective projection, compute a bu_scope_source ∈ {switchboard_global, cohort_record, player_registry} by checking, in order, the player registry entry, the cohort record, then the global assigned_bu (mirrors the resolution order in router.py:490–508).

- Surface it as a small badge in the I1 matrix and in the session viewer, so "why is this cohort single-BU?" is answerable at a glance.

| File | Symbol | Change |
| --- | --- | --- |
| admin_shared.py | project_effective() | Derive bu_scope_source |
| SimulationSwitchboard.js / session viewer | badge | Display scope provenance |

Effort: S (1 dev-day)   Risk: Negligible — diagnostic only   Depends on: B

# 6. Workstream D — Provisioning Inheritance (C1 / C4 / I4)

Problem: the cohort record's paradigm/BU (set by facilitator/project_admin at provisioning) wins over the Switchboard global, with no reconciliation — so a global change never reaches existing cohorts and two roles author the same concept. Fix: make the global an explicit default seed at provisioning, plus an opt-in fan-out to existing cohorts.

### Steps

- At cohort creation, default climate_paradigm / simulation_mode / assigned_bu to the current global (get_effective_settings(None)) when the provisioning request omits them — so a new cohort inherits the Switchboard default unless the provisioner explicitly overrides. Existing cohorts are untouched.

- Add an explicit, audited super_admin action POST /global-settings/apply-to-existing that fans a chosen global value out to selected live cohorts by writing the override layer via the existing patch_cohort_settings path (never a silent bulk mutation).

- Define precedence in one documented place: cohort_override > cohort_record > global_default, and assert it in a test so future edits can't reintroduce ambiguity.

- Keep the project_admin charter intact — it still authors provisioning values; it simply inherits a sensible default and its choices are now visible to super_admin via Workstream C.

### Files touched

| File | Symbol | Change |
| --- | --- | --- |
| admin_router.py | cohort create (:1406/:1688) | Default paradigm/BU from global when omitted |
| admin_router.py | new POST /global-settings/apply-to-existing | Audited fan-out via override layer |
| admin_shared.py | get_effective_settings docstring/test | Pin precedence order |

Effort: M (3–4 dev-days)   Risk: Medium — changes provisioning defaults; guarded by precedence test + existing-cohort no-op test   Depends on: A, B

# 7. Workstream E — Governance & Audit

## 7.1 I5 — god_mode config-write attribution (Phase 1)

- Require a short reason string on high-impact writes when the caller is god_mode: PATCH /global-settings, POST /config/upload, PUT /side-tracks/global. Reject with 422 if absent.

- Extend the existing _audit(...) calls to record operator (resolved human, if available behind the break-glass token) and reason; no new audit store, just richer details.

| File | Symbol | Change |
| --- | --- | --- |
| admin_router.py | :598/:6047/:8790 | Require reason for god_mode; enrich _audit details |
| SimulationSwitchboard.js | apply/upload/toggle | Prompt for reason when session role is god_mode |

Effort: S (1–2 dev-days)   Risk: Low — additive audit   Depends on: —

## 7.2 C5 / I6 — Reconcile side-track semantics (Phase 3)

- Decide one contract (recommended: keep the lead bypass — it matches pedagogy). Reword the global toggle copy from "available platform-wide" to "Default track pool for base facilitators" so it stops implying a hard gate for leads.

- Reconcile the docstrings: update_global_side_tracks and assign_cohort_side_tracks (admin_router.py:8790/8841) must state the same rule; add an _audit('sidetrack_pool_bypassed', …) line when a lead assigns an off-pool track, so bypasses are observable.

- Optionally tighten set_facilitator_side_track_permissions error copy to reference the reworded pool, removing the contradiction the review flagged (C5).

| File | Symbol | Change |
| --- | --- | --- |
| SimulationSwitchboard.js | :614 caption | Reword global side-track toggle |
| admin_router.py | :8790/:8841/:8817 | Align docstrings; audit lead bypass |

Effort: S (1 dev-day)   Risk: Negligible — copy + audit   Depends on: —

# 8. Test Strategy & Tripwires

Correctness is defended by three layers: golden-master (nothing changes for default cohorts), targeted behaviour tests (overrides now work), and drift tripwires (invariants can't silently rot).

| Layer | Test | Guards |
| --- | --- | --- |
| Golden master | Replay a fixed 10-round transcript for a default cohort; assert identical KPI/flag outputs pre- and post-change. | A · seed step and C6 don't alter default math |
| Behaviour | Set a per-cohort global_carbon_fee override; assert the computed fee for that session changes and neighbours don't. | C2 override actually reaches the engine |
| Consistency tripwire | Assert no reader consults simulation_mode for a climate decision, and dual-written keys never disagree. | C6 semantic split holds over time |
| Resolver tripwire | Grep-style test failing if any engine/round module reads _god_mode_settings directly instead of get_effective_settings / seeded flags. | "one resolver" invariant |
| RBAC projection | For each role, assert /effective-settings returns exactly its VISIBLE_KEYS_BY_ROLE and nothing more. | B · role-scoped reads don't leak hidden params |
| Provisioning no-op | Existing cohort's effective config is unchanged after D lands; new cohort inherits global default. | D · precedence + no silent mutation |

Reuse the existing tripwire harness pattern (test_role_hierarchy_sync.py parses frontend source and asserts equality) for the new consistency and resolver tests. Extend test_single_bu_vertical.py and test_side_tracks_e2e.py rather than adding parallel suites.

# 9. Rollout, Flags & Sequencing

| Phase | Ships | Gate to exit | Flag |
| --- | --- | --- | --- |
| 1 · Foundation | A (C6, C2), B endpoint, I5 attribution | Golden-master green; staging instrumentation confirms seed values match/behave; shims serve old contracts | settings_resolver_v2 (backend, default ON after gate) |
| 2 · Visibility & provisioning | C (I1, I2, I7, C3), D (I4, C1/C4) | RBAC projection + provisioning no-op tests green; UX review of panels | switchboard_effective_panel, lead_switchboard_view (UI) |
| 3 · Semantics cleanup | E (C5/I6), retire legacy simulation_mode climate value | Telemetry shows no writers of legacy key for 1 release; docstrings reconciled | remove dual-write once clean |

### Dependency order

- C6 → C2 → B → {C1, C2, C3, C7 panels, D}. A is the hard prerequisite; E-attribution (I5) and E-semantics (C5/I6) are independent and can land any time.

### Rollback

- Backend: toggling settings_resolver_v2 OFF restores direct _god_mode_settings reads and disables seeding — instant revert without a deploy.

- UI panels are behind their own flags; disabling them removes the surfaces with zero backend impact.

- Dual-write means the legacy key stays populated throughout Phases 1–2, so a Phase-3 rollback is a copy-forward, not a data loss.

# 10. Risk Register

| Risk | Sev | Mitigation |
| --- | --- | --- |
| Seed step shifts math for a live cohort mid-run | Med | Seed only on round-apply (next round), never retroactively; golden-master + staging instrumentation before removing fallbacks. |
| Role projection leaks hidden params | High | VISIBLE_KEYS_BY_ROLE is an explicit allow-list (deny by default) with a per-role projection test. |
| Dual-write keys drift apart | Med | Consistency tripwire fails the build on disagreement; single writer function owns both keys. |
| Provisioning default surprises facilitators | Low | Default applies only when the field is omitted; provisioning UI shows the inherited value explicitly. |
| Old read routes break a consumer | Low | /god/settings and /scaffolding-status kept as shape-identical shims; deprecate, don't delete, until callers migrate. |

### Indicative effort

Roughly 18–24 engineer-days across the five workstreams (A ~5, B ~4, C ~6, D ~4, E ~3), excluding UX polish and review. Phase 1 alone (~8 days) delivers the correctness fixes and the attribution win.

All line references reflect the code traced on 13 July 2026; confirm anchors against HEAD before implementation, and validate C2's fallback-removal only after the Phase-1 staging instrumentation confirms the previous path was inert.